## Slide 1: MPS and Weekly Schedule
Development Overview by Week
MPS
Sources: N/A
Outlines our 6-week React PWA build from initial authentication setup to full demo readiness. Details our AWS serverless backend alongside planned extensions for AI chatbot features, analytics, and automated workflows
React Web App (PWA)
Amplify Hosting
Front-End Hosting
AppSync API
GraphQL, Auth Rules
Cognito
University Sign In
S3
Docs, Flyers
Lambda
Feed .ics, Checks
DynamoDB
Clubs, Events, Ledger
SES
Announcement Emails
Week 00
Week 01
Week 02
Week 03
Week 04
Week 05
Create MPS, allocate work across divisions and weeks, begin work on Amplify Scaffold.
Sign-in works for university email, create accessible data and descriptions for ~30 realistic clubs
Join/leave, officer role enforced, create events, RSVP, announcements, the inbox, search/filter
Discover feed ranking, calendar view, .ics export, ledger, document upload
Stretch goals only if weeks 0–3 are done. SES emails, bug bash, main deployed to the demo URL, realistic seed data
Rehearsed demo path, backup screen recording of the demo, architecture and cost slides, Q&A prep
Future Implementations Given a Longer Timeline
Bedrock
AI Chatbot/Images
QuickSight
Analytics Dashboard
EventBridge
Event-Driven Actions

## Slide 2: MPS and Weekly Schedule
Development Stack
Sources: N/A
WORK IN PROGRESS
Cognito
Amplify
EventBridge
SES
User or Manager
AppSync
React Web App
External Reception
User Interface and Connection/ API
Lambda
Backend Logic
DynamoDB
S3
Data Storage and Manipulation
ML/AI Layer
Bedrock
Amazon Personalize
QuickSight
Future Implementations
Meeting Invites
Emails
Calendar